SU KNOWLEDGE HUB FOUNDATION

SUKHF

Innovation & Opportunity
Management Platform

Internship & Major Project Assignment Brief

For: Nuzhath and Project Team Member

Project Area: Web Development • Dashboard Design • Database • Workflow Automation

| Project Type | Internship + Major Project |
| --- | --- |
| Development Approach | UI/UX → Architecture → Development → Testing → Deployment |
| Initial Deliverable | Figma-based system design and Week-1 requirements |
| Platform Vision | A unified digital platform for SUKHF opportunities, projects, mentoring and incubation |

CONFIDENTIAL – FOR PROJECT DEVELOPMENT PURPOSES

# 1. Project Overview

SUKHF intends to develop a web-based Innovation & Opportunity Management Platform that brings students, mentors, coordinators, incubatees/startup founders and administrators into one structured digital ecosystem.

The platform is not intended to be a simple website or event portal. It should manage the complete journey from a person's profile and requirement through opportunity discovery, application, mapping, mentoring, project/incubation progress, evaluation and measurable outcomes.

Core philosophy: Discover → Request → Match → Apply → Map → Mentor → Progress → Evaluate → Outcome

# 2. Purpose of the Assignment

The interns are expected to jointly design and develop a working first version (V1) of the platform. The system should be suitable as a genuine SUKHF internal product while also providing sufficient technical depth for a final-year/major academic project.

- Build a reusable, role-based web platform rather than a one-off static website.

- Create a structured database for people, opportunities, requests, applications, projects, mentors and outcomes.

- Provide separate dashboards for different user roles using one common underlying system.

- Create a workflow for routing and mapping student/founder requests to suitable opportunities, mentors or projects.

- Provide a foundation for future AI-based matching and recommendation.

# 3. User Roles

| Role | Primary Purpose |
| --- | --- |
| Student | Create profile, discover opportunities, raise requests, apply, track progress and work with mentors. |
| Mentor | Accept mentees, guide projects/startups, assign tasks, review milestones, evaluate and improve mentoring capability. |
| Coordinator | Screen requests, manage opportunities, map applicants, assign mentors and monitor activities. |
| Incubatee / Startup Founder | Manage startup profile, incubation journey, milestones, mentors, funding/IPR opportunities and outcomes. |
| Admin | Manage users, roles, opportunities, programs, data, analytics, settings and overall platform governance. |
| Industry Partner – Future | Offer internships, projects, challenges and collaboration opportunities. |

# 4. Core Platform Journey

The platform should support these connected journeys:

| User | Journey |
| --- | --- |
| Student | Register → Profile → Request → Match → Apply → Selection → Mapping → Mentor → Project → Milestones → Evaluation → Completion |
| Mentor | Profile → Learning → Mentor Request → Accept → Mentee → Tasks → Meetings → Milestones → Evaluation → Recognition |
| Founder | Incubation Application → Screening → Admission → IGNITE → NEXUS → VECTOR → GRID → Graduation |
| Coordinator | Receive → Screen → Classify → Match → Map → Assign Mentor → Monitor → Escalate → Close |
| Admin | Manage Users → Opportunities → Applications → Mapping → Projects → Incubation → Events → Analytics → Reports |

# 5. Dashboard Structure

## 5.1 Student Dashboard

- Dashboard Home

- My Profile

- Explore Opportunities

- My Requests

- My Applications

- My Projects

- My Mentor

- Events & Activities

- Notifications

- Settings

The home screen should prominently show:

- Welcome message and profile completion.

- Request/application/project counts.

- Opportunity categories: Innovation, Startup, Major Project, Internship, Research, Mentorship, IPR, Drone, AI/IoT, competitions, etc.

- Recommended opportunities.

- A visual 'My SUKHF Journey' status tracker.

## 5.2 Coordinator Dashboard

- New Requests

- Applications

- Students

- Mapping

- Opportunities

- Projects

- Mentors

- Events

- Incubatees

- Reports & Analytics

The coordinator home screen should emphasize items requiring action: new requests, pending screening, pending mapping, mentor assignment, delayed projects and escalations.

## 5.3 Mentor Dashboard

- My Mentees

- Mentoring Requests

- My Projects

- Meetings

- Tasks & Milestones

- Evaluation

- Documents

- Notifications

- My Profile

- Mentor Academy / My Growth

The mentor dashboard should show active mentees, pending requests, project progress, upcoming meetings, attention-required items and mentor performance.

## 5.4 Incubatee / Founder Dashboard

- My Startup

- Team

- Incubation Journey

- Action Items

- Milestones

- Mentors

- Funding & Grants

- IPR

- Documents

- Meetings

- Startup Metrics

- Opportunities

The founder should see the incubation pipeline: IGNITE → NEXUS → VECTOR → GRID → Graduation.

## 5.5 Admin Dashboard

- Overview

- Users and Roles

- Students / Faculty / Mentors / Coordinators

- Opportunities

- Applications

- Mapping

- Projects

- Incubatees

- Programs & Events

- Documents

- Notifications

- Analytics & Reports

- System Settings

# 6. Opportunity Management

The platform should treat 'Opportunity' as a central object. Opportunities may include:

- Internships

- Major Projects

- Research Projects

- Student Innovation

- Hackathons / Competitions

- Training / Workshops

- Startup / Pre-incubation / Incubation

- Mentorship

- IPR / Patent support

- Funding / Grants

- Industry Projects / Sponsored Projects

- Technology Development / Technology Transfer

# 7. Request & Application Logic

The distinction between a Request and an Application must be maintained:

Request: “I need a major project/internship/startup support.”

Application: “I want to apply for this specific SUKHF opportunity.”

Suggested request flow:

- Student logs in and maintains a profile.

- Student selects 'What are you looking for?' – internship, major project, research, startup, mentorship, IPR, training, etc.

- Student selects domain/interest area and confirms skills.

- Student describes the requirement and provides preferences/attachments.

- System generates a unique Request ID.

- Coordinator screens and classifies the request.

- System or coordinator identifies suitable opportunities/mentors.

- Student applies to a selected opportunity.

- Application proceeds through screening, shortlisting, selection and mapping.

# 8. Matching & Mapping Engine

V1 may use a transparent rule-based approach. AI matching is a future enhancement.

| Matching Factor | Examples |
| --- | --- |
| Request Type | Internship, Major Project, Startup, Research, Mentorship |
| Domain | AI/ML, IoT, Drone/UAV, Energy, EV, Healthcare, Agriculture, Robotics, Web, etc. |
| Skills | Python, OpenCV, YOLO, ESP32, MATLAB, CAD, Data Science, Web Development |
| Eligibility | Department, year, qualification, prerequisite skills |
| Preference | Research, product development, startup, industry, mode, duration |
| Availability | Mentor capacity, project positions, dates |

Future version: AI-based opportunity and mentor recommendation using profile similarity, skills, eligibility, availability and historical outcomes.

# 9. Mentor Development & Recognition System

The mentor dashboard should include a private Mentor Academy and performance section. The objective is to develop mentors continuously and recognize meaningful mentoring outcomes, not merely login activity.

## 9.1 Suggested Mentor Levels

| Level | Classification |
| --- | --- |
| B | Mentor |
| B+ | Active Mentor |
| A | Advanced Mentor |
| A+ | Expert Mentor |
| S | Distinguished Mentor – rare/high recognition level |

## 9.2 Mentor Score – Initial Concept

| Dimension | Weight | Examples |
| --- | --- | --- |
| Engagement | 20% | Meetings, timely responses, feedback, attendance |
| Mentoring Quality | 25% | Quality of feedback, milestone reviews, goal setting, mentee feedback |
| Student/Startup Advancement | 25% | Milestone completion, TRL/BRL progress, gate advancement |
| Innovation Outcomes | 20% | Prototype, patent, publication, competition, startup, funding, pilot |
| Professional Development | 10% | Mentor Academy courses, workshops, certifications |

Important: the scoring weights are provisional. They should be configurable in the system and validated using real SUKHF data before being used for formal recognition or appraisal.

## 9.3 Mentor Academy

- Foundation: Mentor Orientation, SUKHF Policies, Effective Mentoring

- Advanced: Innovation Mentoring, TRL Assessment, Startup Mentoring, IPR & Technology Transfer, Pitch & Business Validation

- Expert: Investment Readiness, Industry Mentoring, Fundraising Strategy, Startup Scale-up

Learning completion can contribute to mentor development level, but higher levels must also require demonstrated mentoring impact.

# 10. Incubatee / Startup Founder Module

The startup/founder module should support:

- Startup profile and problem/solution statement

- Founder/co-founder and team management

- Technology and sector

- TRL and business-readiness information

- Incubation stage and gate requirements

- Tasks and milestones

- Mentor interactions

- Funding/grant opportunities

- IPR records

- Documents and pitch deck

- Startup metrics and outcomes

- Graduation record

The incubation journey should align with SUKHF's existing staged framework: IGNITE → NEXUS → VECTOR → GRID → Graduation.

# 11. Core Data Structures

| Entity | Important Fields / Purpose |
| --- | --- |
| User | User ID, name, email, mobile, role, authentication and status |
| Student Profile | Institution, department, year, academics, skills, interests, experience, portfolio, preferences |
| Mentor Profile | Expertise, experience, mentoring areas, capacity, availability, badges, level, score |
| Founder Profile | Founder information, startup role, expertise and contact |
| Startup | Startup ID, name, sector, problem, solution, TRL, stage, team, mentor, metrics |
| Opportunity | Title, type, domain, description, eligibility, skills, positions, dates, mentor/coordinator, status |
| Request | Request ID, requester, request type, domain, requirement, preferences, attachments, status |
| Application | Application ID, student/founder, opportunity, request, answers, documents, status, reviewer |
| Mapping | Applicant, opportunity/project, mentor, coordinator, start date, notes, status |
| Project | Project ID, title, team, mentor, stage, milestones, progress, outcomes |
| Task/Milestone | Task, owner, due date, status, submission, review, feedback |
| Meeting | Participants, date/time, agenda, notes, actions, follow-up |
| Evaluation | Criteria, scores, feedback, evaluator, date |
| Document | Document type, owner, version, upload, access permission |
| Notification | Recipient, type, message, read status, timestamp |

# 12. Common Workflow Statuses

| Object | Suggested Status Flow |
| --- | --- |
| Request | Draft → Submitted → Screening → Mapped → Closed |
| Application | Applied → Screening → Shortlisted → Interview → Selected / Rejected |
| Project | Not Started → Active → At Risk → Completed |
| Incubation | Applied → Screening → Admitted → Active → Gate Review → Graduated |
| Opportunity | Draft → Published → Applications Open → Closed → Selection → Completed → Archived |

# 13. Project Development Architecture

The preferred architecture is:

Frontend → API → Backend → Database

The frontend must not communicate directly with the database.

- Use role-based access control.

- Use modular backend services/API endpoints.

- Keep configuration such as categories, statuses, mentor levels and scoring weights editable where practical.

- Use a version-controlled Git repository.

- Separate development/test data from real SUKHF data.

- Do not place confidential or personal data into development systems without authorization.

- Design for responsive desktop/tablet/mobile use.

- Document the API and database schema.

# 14. Technology Stack

The students should propose a suitable stack based on their existing skills. The proposal must be justified rather than selected simply because it is popular.

| Layer | Requirement |
| --- | --- |
| UI/UX | Figma or equivalent; responsive design system |
| Frontend | Modern component-based web framework |
| Backend | REST/JSON API or equivalent service architecture |
| Database | Relational database preferred for V1 |
| Authentication | Secure login, password reset and role-based authorization |
| Version Control | Git/GitHub or approved repository |
| Deployment | SUKHF-approved server/cloud environment |
| Future AI | Architecture should allow an independent recommendation/matching service |

# 15. Individual Responsibilities

| Team Member | Primary Responsibility | Joint Responsibilities |
| --- | --- | --- |
| Nuzhath | UI/UX + Frontend Development: Figma, design system, dashboards, forms, responsive screens, opportunity/application interfaces | Requirements, user-flow, testing, documentation, demos |
| Student 2 | Backend + Database: schema, APIs, authentication, role permissions, request/application/mapping logic, project data | Requirements, user-flow, testing, documentation, demos |

The division is for ownership and accountability. Both students must understand the complete system and be able to explain how their work integrates with the other student's module.

# 16. 12-Week Development Roadmap

| Week | Focus | Expected Deliverable |
| --- | --- | --- |
| 1 | Requirement analysis & system discovery | Requirements document, personas, sitemap, workflows, initial ER entities |
| 2 | UI/UX + architecture | Figma wireframes, design system, system architecture, database draft |
| 3 | Prototype & technical foundation | Approved UI prototype, repository, project setup, authentication design |
| 4 | User/profile module | Registration, login, role management, student/mentor/founder profiles |
| 5 | Opportunity module | Opportunity creation, listing, search, filters, detail page |
| 6 | Request module | Request form, IDs, status workflow, coordinator queue |
| 7 | Application & mapping | Application workflow, screening, mapping and mentor assignment |
| 8 | Project & mentoring | Project workspace, mentees, tasks, meetings and milestones |
| 9 | Founder/incubation module | Startup profile, incubation stages, milestones, documents |
| 10 | Analytics & notifications | KPI cards, basic charts, notifications, reports |
| 11 | Testing & deployment | Functional/security/usability testing, bug fixing, deployment |
| 12 | Documentation & final demo | Technical report, user guide, final presentation, demo and handover |

# 17. WEEK-1 ASSIGNMENT – Mandatory First Deliverable

Do not start full-scale coding during Week 1. First understand the product, users, workflows and data.

The team must submit a 10–15 page Requirement & System Design Report containing:

- Problem statement and motivation

- Project objectives

- Target users and user personas

- Current/possible SUKHF process to be digitized

- Proposed system overview

- User roles and permissions

- Sitemap

- User-flow diagrams

- Functional requirements

- Non-functional requirements

- Dashboard wireframes

- Request/application/mapping workflow

- Core database entities and preliminary ER diagram

- Proposed technology stack with justification

- Development timeline

- Risks, assumptions and open questions

# 18. Minimum Figma Prototype for Approval

| Screen | Must Show |
| --- | --- |
| Login | Authentication entry point |
| Registration | User registration and role-appropriate onboarding |
| Student Dashboard | Opportunities, requests, applications and journey |
| Opportunity Listing | Search, filters and categories |
| Opportunity Details | Eligibility, skills, duration, mentor and Apply action |
| Request Form | Request type, domain, skills, requirement, preferences, documents |
| My Applications | Application status and details |
| Coordinator Dashboard | KPIs, requests requiring action and operational tables |
| Request Review | Student details, request information and recommended mapping |
| Mapping Screen | Opportunity, mentor, dates and confirmation |
| Mentor Dashboard | Mentees, projects, meetings, alerts and growth |
| Mentee/Project View | Milestones, tasks, progress and evaluation |
| Founder Dashboard | Startup and incubation journey |
| Admin Dashboard | System-wide KPIs, analytics and management |
| Profile | Personal, academic/professional and skills information |

# 19. Evaluation Criteria

| Area | Weight |
| --- | --- |
| Requirement understanding & problem analysis | 10% |
| UI/UX quality and usability | 15% |
| Frontend implementation | 15% |
| Backend/API implementation | 15% |
| Database design & data integrity | 10% |
| Workflow, role management & security | 10% |
| Testing and reliability | 10% |
| Documentation & Git discipline | 5% |
| Demonstration, communication & teamwork | 5% |
| Innovation / future scalability | 5% |

# 20. Development Rules

- Use Git from the first day; commit work regularly with meaningful messages.

- Do not build screens independently without following the approved user flow and design system.

- No direct frontend-to-database connection.

- Use test/dummy data during development unless SUKHF explicitly authorizes real data.

- Protect credentials, passwords and personal information.

- Document major technical decisions.

- Maintain a weekly progress log: planned, completed, problems, next steps.

- Every major module must have test cases before it is declared complete.

- The system should be responsive and usable on common desktop and mobile screen sizes.

- Do not add AI merely for appearance. AI features should be introduced only when the underlying data and workflow are reliable.

# 21. Future Expansion – Do Not Overbuild V1

The architecture should allow later expansion into:

- AI-based opportunity recommendation

- AI-based mentor matching

- Student–project compatibility scoring

- Knowledge graph of skills, projects, mentors and startups

- Industry Partner portal

- Automated certificates

- Advanced incubation analytics

- Mobile/PWA application

- AI assistant for SUKHF users

These are future capabilities. The interns should design V1 so they can be added later without rebuilding the core platform.

# 22. Expected Final Outcome

At the end of the internship/major project, the team should deliver a demonstrable V1 of the SUKHF Innovation & Opportunity Management Platform, together with source code, database schema, API documentation, UI/UX files, testing records, deployment documentation and a final academic project report.

Success criterion: A real SUKHF user should be able to register, create a profile, raise a request, discover/apply for an opportunity, be routed/mapped, receive mentor/project assignment, and track progress through a meaningful dashboard.

# 23. Product Owner / Supervision Model

SUKHF will define the product requirements and approve major workflow/UI decisions. The interns are responsible for proposing and implementing the technical solution. Changes that materially affect scope, data structure, user roles or operational workflow must be discussed before implementation.

| Responsibility | Owner |
| --- | --- |
| Product vision and SUKHF process | SUKHF |
| Requirements clarification | Intern Team + SUKHF |
| UI/UX proposal | Intern Team; approval by SUKHF |
| Technical architecture | Intern Team |
| Development | Intern Team |
| Testing/UAT | Intern Team + SUKHF |
| Deployment approval | SUKHF |
| Final documentation and handover | Intern Team |

# 24. Immediate Next Step

Start with Week 1.

Before writing production code, prepare the requirement report, sitemap, user journeys, role-permission matrix, preliminary database/ER model and Figma wireframes. These will be reviewed and frozen as the V1 baseline.

SUKHF Innovation & Opportunity Management Platform

Internship + Major Project | Version 1.0 Assignment Brief